## Slide 1: Necro Nursery
Team Abra-cadaver

## Slide 2: Narrative
Heavy work on updating world bible
  Added monsters to world bible
  Made edits/comments where confusion was happening
  Fleshed out origins of necromancy and origins of things we created
Worked on miscommunication
  Confusion was happening within some elements of the narrative that were not consistent with the lead designer’s vision

## Slide 3: Audio
Completed sound effects for everything currently developed
  Will adjust sound effects if changes happen
Started mixing music
Completed most songs’ score

## Slide 5
Merchant Palette Concepts
Final Merchant Concept
Elder Asset
Mentor Palette Concepts

## Slide 6: Programming
Morgue Minigame
  “Wanted” list of body parts
  Collecting required body parts + WIN/LOSE
Grave / Monster Prefab - Officially cycles all stages
Saving in the works
Started touch to draw research

## Slide 7: What we plan to do!
Make world bible consistent with lead designers vision
Complete all songs so mixing can begin with all of them
Start research on second minigame coding methods (Drawing)

## Slide 8: Troubles along the way?
Miscommunication
Plugin issues

## Slide 9
Questions?